CORRECTIVE ACTION TRACKING REGISTER

& Bi-Annual HSE-MS Management Review Minutes — Last 3 Years

1.  Corrective Action Tracking Register (2023 – 2025)

Corrective Action Requests (CARs) raised from audits, inspections, incidents and management reviews across the last three years of SWDA projects, tracked to close-out. Green = Closed; amber = In Progress.

| CAR No. | Yr / Source | Finding / Non-Conformance | Corrective Action Taken | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| CAR-23-01 | 2023 · Int. Audit | PTW records not consistently closed out on completion | PTW close-out checklist added; daily permit audit by HSE Officer | M. Wonuigwe | Closed |
| CAR-23-02 | 2023 · Inspection | Some certified hoses overdue for re-inspection | Colour-coded quarterly inspection & tagging system introduced | E. Okorie | Closed |
| CAR-23-03 | 2023 · Incident | Near-miss: slip on uncontained sludge at skip area | Drip trays + secondary containment at all skip/transfer points | J. Krobiri | Closed |
| CAR-24-01 | 2024 · Client Audit | JHSA not always signed by all entrants pre-task | Pre-task JHSA sign-on sheet enforced; supervisor verification | M. Ehinor | Closed |
| CAR-24-02 | 2024 · Mgmt Review | Near-miss reporting below target (culture) | Reporting campaign + reward scheme; TBT emphasis | S. Somuvie | Closed |
| CAR-24-03 | 2024 · Int. Audit | Gas-detector calibration certs not centrally filed | Central calibration register; monthly verification | M. Wonuigwe | Closed |
| CAR-25-01 | 2025 · Client Audit | Waste consignment notes lacked NUPRC facility ref | Waste tracking form updated to capture NUPRC facility & permit | S. Somuvie | Closed |
| CAR-25-02 | 2025 · Inspection | SCBA function-test log gaps | Pre-use SCBA test log + BA controller sign-off | J. Krobiri | Closed |
| CAR-25-03 | 2025 · Mgmt Review | Training refreshers approaching expiry for 3 staff | Refresher training scheduled & completed ahead of expiry | S. Somuvie | Closed |
| CAR-25-04 | 2025 · Incident | First-aid case: hand strain, manual drum handling | Mechanical drum trolley provided; manual-handling refresher | E. Okorie | In Progress |

Summary:  10 CARs raised over 3 years — 9 closed (90%), 1 in progress and on-track. Close-out effectiveness verified at the following bi-annual Management Reviews.

2.  Management Review Minutes — Meeting 1 (H2 2025)

| Meeting | SWDA HSE-MS Bi-Annual Management Review — 2nd Half 2025 |
| --- | --- |
| Date / Venue | 15 December 2025 · SWDA HQ, Abuja / KI Office (video-link) |
| Chair | Mr. Gliffeth Wonuigwe — Group CEO / MD |
| Attendees | Engr. Ned Jessup (COO/PD); Sonia Somuvie (Reg. Compliance Mgr.); Maxwell Wonuigwe (HSE Officer); Miracle Maduforo (PM); Ernest Okorie (EQ Mgr.); Joseph Krobiri (Lead Field Supv.) |

2.1  Review of previous actions:  All actions from H1 2025 review confirmed closed. CAR-25-01/02/03 verified effective.

2.2  HSE performance:  2025 YTD — zero LTI, TRCF 0.67 (below <1.0 target), zero reportable spills, near-miss reporting up to 63. Trend accepted as improving.

2.3  Audit & compliance:  Client and internal audit findings 100% closed (29/29). NUPRC/NOSDRA compliance maintained; waste routed to accredited facilities only.

2.4  Open item:  CAR-25-04 (manual-handling) — trolley procured; refresher to complete Q1 2026. Owner: E. Okorie.

2.5  Resources & competency:  Training hours 1,420; refreshers scheduled ahead of expiry. Adequate competent resources confirmed for Renaissance mobilization.

2.6  Decisions:  HSE-MS confirmed suitable, adequate & effective. 2026 targets set: maintain zero LTI, TRCF <0.7, ≥100% audit close-out, near-miss ≥70.

3.  Management Review Minutes — Meeting 2 (H1 2025)

| Meeting | SWDA HSE-MS Bi-Annual Management Review — 1st Half 2025 |
| --- | --- |
| Date / Venue | 20 June 2025 · SWDA HQ, Abuja |
| Chair | Mr. Gliffeth Wonuigwe — Group CEO / MD |
| Attendees | Engr. Ned Jessup (COO/PD); Sonia Somuvie (Reg. Compliance Mgr.); Maxwell Wonuigwe (HSE Officer); Engr. Rori Wekpe (Eng. Mgr.); Moses Ehinor (Lead Entrant Supv.) |

3.1  Review of previous actions:  H2 2024 actions closed (CAR-24-01/02/03 verified). Reporting-culture action showing measurable gain.

3.2  HSE performance:  H1 2025 — zero LTI; 1 recordable (hand strain) under investigation; near-miss reporting trending up; spills nil.

3.3  Audit & compliance:  Client audit closed with minor findings (CAR-25-01) actioned; internal audit programme on schedule.

3.4  Actions raised:  CAR-25-02 (SCBA log) and CAR-25-03 (training refreshers) raised with owners & due dates.

3.5  Decisions:  HSE-MS effective; continual-improvement objectives reaffirmed; proceed with Renaissance tender readiness.

ENDORSEMENT

Reviewed, approved and endorsed as a true record of SWDA's corrective actions & HSE-MS management reviews:

____________________________________

Mr. Gliffeth Wonuigwe

Group CEO / Managing Director — South West Design Africa Limited (SWDA)

Date:  05 August 2026