SOUTH WEST DESIGN AFRICA LIMITED (SWDA)

SUBCONTRACTOR MANAGEMENT PLAN & PROCEDURE

Renaissance Africa Energy Company (RAEC) Tank Cleaning Project Contract No.: CW-68582 / CW-515913

1.0 PURPOSE & SCOPE

This Subcontractor Management Plan establishes procedures to ensure all subcontractors engaged on the RAEC Tank Cleaning Project maintain compliance with SWDA's HSE standards, contractual obligations, and regulatory requirements. The plan specifically addresses critical sub-issues identified during project risk assessments and establishes accountability mechanisms for performance monitoring, safety compliance, and delivery excellence.

2.0 IDENTIFIED SUB-ISSUES & RISK MITIGATION STRATEGY

| S/N | SUB-ISSUE / RISK AREA | RISK / CONSEQUENCE | MITIGATION CONTROL |
| --- | --- | --- | --- |
| 1 | Hazardous Chemicals (Oils, Detergents) | Injury to personnel, health hazards, environmental contamination | SDS training, PPE compliance, chemical handling procedures, spill kits, SCP certification |
| 2 | Hot Surfaces & High Temperature Equipment | Severe burn injuries, equipment damage, project delays | Heat-resistant PPE, surface temperature monitoring, isolation signage, permit-to-work |
| 3 | Hydrogen Sulfide (H2S) Exposure | Asphyxiation, fatality, loss of life, regulatory sanctions | Fixed H2S monitors, alarms, breathing apparatus, H2S awareness training, rescue plans |
| 4 | Confined Space Entry Operations | Asphyxiation, oxygen deficiency, gas entrapment, multiple fatalities | CSE permit system, trained operatives, rescue plans, SCBA, gas detectors, ventilation |
| 5 | Fire & Explosion Hazards | Site fires, equipment damage, fatalities, project suspension | Fire extinguishers, hot work permits, no-smoking policy, site induction, fire drills |
| 6 | Electrical & Live Services Hazards | Electrocution, equipment damage, site shutdown, project delays | LOTO procedures, electrical inspections, armored cables, breaker protection, isolation signage |
| 7 | Contractor Non-Compliance & Schedule Slippage | Project delays, cost overruns, quality issues, regulatory violations | Weekly performance reports, KPI tracking, SCP audits, contractual enforcement, penalties |

3.0 SUBCONTRACTOR SELECTION & QUALIFICATION CRITERIA

All subcontractors shall be subjected to pre-engagement evaluation based on:

• HSE Compliance History - Demonstrated track record in similar oil & gas projects • Certifications & Qualifications - ISO 45001, NEBOSH, CSE, SCP, ATEX certifications • Financial Stability - Proof of insurance, bonding capability, credit verification • Resource Capacity - Adequate personnel, equipment, and logistics capability • Reference Checks - Client/industry references for quality and safety performance • Contractual Terms - Clear scope definition, penalties, performance metrics, insurance coverage

4.0 PRE-MOBILIZATION & SITE INDUCTION REQUIREMENTS

Prior to site mobilization, all subcontractors shall complete:

• HSE Induction Training - SWDA HSE Policy, site-specific hazards, emergency procedures • Competency Assessment - Technical skills evaluation, tool usage, equipment operation • Medical Screening - Fitness-for-work medical examination, baseline health records • Background Clearance - Police/criminal record check, visa/work permit verification • Insurance Verification - Valid insurance certificates, liability coverage, indemnity bonds • Equipment Inspection - Pre-mob inspection of all equipment, consumables, PPE • Documentation - CVs, certifications, training certificates, previous project records

5.0 PERFORMANCE MONITORING & KEY PERFORMANCE INDICATORS (KPIs)

| KPI CATEGORY | KPI METRIC | TARGET / BENCHMARK | REVIEW FREQUENCY |
| --- | --- | --- | --- |
| HSE Performance | Zero LTIs, incidents, near-misses | 0 Lost-Time Incidents | Weekly |
| Quality Delivery | Defect-free work, schedule compliance | ≥95% on-time delivery, ≤2% defects | Bi-weekly |
| Compliance | Audit findings, non-conformances | Zero critical findings | Monthly |
| Cost Management | Cost variance, variation orders | ≤±5% budget variance | Monthly |

6.0 CONTRACTUAL ENFORCEMENT & PERFORMANCE PENALTIES

Subcontractors failing to meet KPIs or HSE standards shall be subject to:

• First Non-Conformance: Written warning & corrective action plan (5 days) • Second Non-Conformance: Financial penalty (5% of monthly contract value) + remedial training • Third Non-Conformance: Suspension from high-risk work activities, contract review • Fourth Non-Conformance: Termination of contract, blacklisting from future SWDA projects • Safety Violations: Immediate suspension, possible contract termination regardless of frequency • Delay/Schedule Slippage: Liquidated damages at 1% per week of contract value (max 10%)

7.0 ESCALATION & DISPUTE RESOLUTION PROCEDURE

Level 1: Site Supervisor → Subcontractor Supervisor (24 hours) Level 2: Project Manager → Subcontractor Management (3 days) Level 3: SWDA Operations Director → Subcontractor CEO (5 days) Level 4: SWDA MD → Client Representative (7 days) Level 5: Legal arbitration / Contract termination

DOCUMENT APPROVAL & ENDORSEMENT

| MANAGING DIRECTOR APPROVAL Name: Engr. Ned Jessup, P.E. Title: COO & Project Director Signature: _____________________ Date: _____________________ | SUBCONTRACTOR COMPLIANCE MANAGER Name: _____________________ Title: Subcontractor Compliance Officer Signature: _____________________ Date: _____________________ |
| --- | --- |

Document Control No: RENAISSANCE-CW-68582 / SWDA-2026-SUBCONTRACTOR-MGMT-001 Effective Date: 1st July 2026 | Review Date: 1st January 2027 Classification: Official Corporate Document | Retention: 5 Years