SOUTH WEST DESIGN AFRICA LIMITED (SWDA)

…Giants Of Oil Recovery

PROVISION OF ZERO-MAN ENTRY & AUTO-TANK CLEANING & SLUDGE REMOVAL, TREATMENT & MANAGEMENT SERVICES AT SELECTED RENAISSANCE FACILITIES

(RENAISSANCE Contract / Tender No.: CW-68582 / CW-515913)

DOCUMENT TITLE: SWDA CLIENT SATISFACTION REPORT FOR POST-PROJECT EVALUATION – WITH COMPLAINT / GRIEVANCE REGISTER –

| CLIENT / COMPANY: | RENAISSANCE AFRICA ENERGY COMPANY (RAEC) |
| --- | --- |
| PRIME CONTRACTOR: | SOUTH WEST DESIGN AFRICA LIMITED (SWDA) |
| PROJECT: | 18-Tank ATC / NME Tank Cleaning, Sludge Treatment, Oil Recovery & Waste Management Project |
| PROJECT LOCATIONS: | Bonny (8 Tanks), Forcados (8 Tanks), Gbaran-Ubie (1 Tank) & Soku (1 Tank) – Nigeria |
| DOCUMENT CONTROL NO.: | RENAISSANCE-CW-68582 / SWDA-2026-RAEC-001-08 |
| PARENT DOCUMENT: | SWDA Company Health, Safety & Environment Plan (HSEP), Rev. 01 – 30/06/2026 |
| EVALUATION PERIOD: | From: ____________________ To: ____________________ (Per Tank Site / Project Close-Out) |

| 01 | 05/08/2026 | Issued for Renaissance Review & Approval | AO | NEJ | GW |
| --- | --- | --- | --- | --- | --- |
| 00 | 30/06/2026 | Issued for Pre-Bid & Mobilisation | AO | MI | GW |
| REV | DATE | ISSUE PURPOSE | ORIG | CHK | APPR |

| ENDORSED & ISSUED UNDER THE AUTHORITY OF THE MANAGING DIRECTOR |
| --- |
| ENDORSED BY: Mr. Gliffeth Wonuigwe Group Chief Executive Officer / Managing Director South West Design Africa Limited (SWDA) DATE: 5th August, 2026 | COMPANY (RAEC) EVALUATOR: Name: ______________________________ Title: ______________________________ Renaissance Africa Energy Company (RAEC) DATE: ____________________________ |

TABLE OF CONTENTS (TOC)

SECTION DESCRIPTION	PAGE NO.:

1.0  INTRODUCTION, PURPOSE & SCOPE OF EVALUATION	3

1.1  Purpose of this Client Satisfaction Report	3

1.2  Scope & Basis of the Evaluation	3

1.3  When & How the Evaluation is Conducted	3

2.0  QUALITY POLICY BASIS & MANAGEMENT COMMITMENT	5

3.0  PROJECT IDENTIFICATION & EXECUTION SUMMARY	6

3.1  Contract & Project Particulars	6

3.2  Summary of Tanks Cleaned – Per Site Completion Record	6

4.0  SWDA PROJECT TEAM SUBJECT TO EVALUATION	7

5.0  PROJECT HSE & PERFORMANCE DATA	8

5.1  SWDA Historical HSE Performance Statistics & KPIs (2023–2025)	8

5.2  Project HSE Performance – Actual Against Target	8

6.0  EVALUATION METHODOLOGY, RATING SCALE & WEIGHTING	9

7.0  CLIENT SATISFACTION EVALUATION – SCORED SECTIONS A–H	10

7.1  Section A – Health, Safety & Environmental Performance	10

7.2  Section B – Technical & Quality Performance	10

7.3  Section C – Schedule, Mobilisation & Delivery Performance	12

7.4  Section D – Personnel Competency & Conduct	12

7.5  Section E – Equipment, Materials & Consumables	13

7.6  Section F – Waste Management & Oil Recovery	13

7.7  Section G – Communication, Documentation & Reporting	14

7.8  Section H – Community Relations & Regulatory Compliance	14

7.9  Overall Weighted Satisfaction Score & Rating Band	15

8.0  CLIENT NARRATIVE FEEDBACK	16

9.0  NON-CONFORMANCES, COMPLAINTS & LESSONS LEARNED	18

10.0 CORRECTIVE ACTION & CONTINUAL IMPROVEMENT PLAN	19

11.0 CERTIFICATION, ACCEPTANCE & SIGNATURES	20

12.0 MANAGING DIRECTOR’S STATEMENT OF ENDORSEMENT	21

REGISTER CSR-R1 – Client Complaint / Grievance Register	22

REGISTER CSR-R2 – Non-Conformance & Corrective Action Register	23

REGISTER CSR-R3 – Per-Tank Completion & Client Acceptance Register	24

REGISTER CSR-R4 – Lessons Learned & Continual Improvement Register	25

# 1.0   Introduction, Purpose & Scope of Evaluation

South West Design Africa Limited (SWDA) has been awarded by Renaissance Africa Energy Company (RAEC) the 18-Tank Automatic Tank Cleaning (ATC) & No-Man Entry (NME) Tank Cleaning, Sludge Treatment, Oil Recovery & Waste Management Project under Contract No. CW-68582, to be executed over two (2) to three (3) years at five (5) Renaissance facility locations in Nigeria.

It is the policy of SWDA to provide our Clients with products and services which conform to all specified requirements, in a timely and cost-effective manner. For SWDA, quality is one of the most important means of achieving the objectives of our engagement, and the concept of quality includes all aspects and features of a product or service having the purpose of satisfying Client requirements and expectations. This Client Satisfaction Report for Post-Project Evaluation is the formal instrument by which RENAISSANCE measures whether SWDA has met that standard.

## 1.1   Purpose of this Client Satisfaction Report

- To obtain a structured, scored and documented assessment from RENAISSANCE of SWDA’s performance against every material obligation of the Scope of Work (SOW);

- To verify that the Project was delivered in accordance with all RENAISSANCE HSE requirements, guidelines and standards, and in line with international industry standards;

- To capture, register and resolve any Client complaint, grievance or non-conformance arising during or after execution;

- To record the actual HSE and delivery performance achieved against the Project Targets / KPIs set at the Planning Phase;

- To identify lessons learned and to feed corrective and preventive actions into the SWDA HSE-MS and Quality System for continual improvement; and

- To provide RENAISSANCE, NUPRC and SWDA Management with an auditable close-out record forming part of the Final Project Report.

## 1.2   Scope & Basis of the Evaluation

This evaluation covers the complete SWDA scope under Contract No. CW-68582 — preparation of Pre-Mobilisation Work Plans and Pre-Mob Inspections; land and marine mobilisation; pipe connections and zero-man-entry sludge removal; sludge processing and transfer of recovered oil into the RENAISSANCE-designated pipeline; transfer of oil-impacted sands and disposal of oil-impacted water at RENAISSANCE-designated locations; and de-mobilisation between Tank Sites with provision of the Final Project Report to RENAISSANCE and NUPRC.

The evaluation is scored against the SWDA Quality System, which is established on ISO 9001 and ISO 14001, and against the HSE Management Standards and Project KPIs set out in the SWDA HSEP.

## 1.3   When & How the Evaluation is Conducted

| EVALUATION POINT | TRIGGER | COMPLETED BY / ISSUED TO |
| --- | --- | --- |
| Per-Tank Evaluation | On completion and client acceptance of each individual Tank, prior to de-mobilisation to the next Tank Site. | Completed by the RENAISSANCE Site Representative; issued to the SWDA Project Manager, Mr. Miracle Maduforo. |
| Per-Site Evaluation | On completion of all Tanks at a facility location (Bonny, Forcados, Gbaran-Ubie or Soku). | Completed by the RENAISSANCE Facility / Contract Holder; issued to the SWDA Project Director, Engr. Norton Ned Jessup, P. E. |
| Final Post-Project Evaluation | On completion of all eighteen (18) Tanks and final de-mobilisation. | Completed by the RENAISSANCE Contract Holder; issued to the SWDA Group CEO / MD, Mr. Gliffeth Wonuigwe, and included in the Final Project Report to RENAISSANCE and NUPRC. |

# 2.0   Quality Policy Basis & Management Commitment

This Report gives operational effect to the SWDA QA / QC Policy Statement signed by the Chief Executive Officer / Managing Director, and to the HSE-MS System Review provisions of Section 4.8 of the SWDA HSEP, under which the HSE concerns of employees, contractors and external stakeholders are formally addressed.

| QUALITY COMMITMENT | HOW IT IS DEMONSTRATED & MEASURED IN THIS REPORT |
| --- | --- |
| Conformance to all specified requirements, in a timely and cost-effective manner. | Scored at Section 7.2 (Technical & Quality) and Section 7.3 (Schedule & Delivery). |
| A Quality System established on ISO 9001 and ISO 14001 for Design / Development, Production, Installation and Servicing. | Verified through the QA / QC records, Inspection & Test Plan and per-Tank acceptance entries in Register CSR-R3. |
| All personnel have the responsibility, authority and organisational freedom to identify and evaluate quality concerns and to initiate solutions. | Evidenced by Stop Work Authority exercised, near misses and hazard observations reported at Section 5.2. |
| The QA / QC Department acts independently of other departments, with the QA / QC Manager as head, having the authority and freedom of initiative to propose and start any corrective action deemed necessary. | Mr. Engr. Ajayi Oluwole, SWDA Lab QA / QC Manager, originates this Report and owns Register CSR-R2 (Non-Conformance & Corrective Action). |
| Continuous improvement of quality, with active involvement in defect prevention and the early detection and elimination of non-conformances. | Captured in Section 10.0 and Register CSR-R4 (Lessons Learned & Continual Improvement). |
| Minimise adverse impacts of our operations to host communities, and respect the rights and interests of the Communities in which we operate. | Scored at Section 7.8, cross-referenced to the SWDA Community Relations & Complaint / Grievance Procedure & Register. |

# 3.0   Project Identification & Execution Summary

## 3.1   Contract & Project Particulars

| CONTRACT / TENDER NO.: | CW-68582 / CW-515913 | TOTAL TANKS IN SOW: | Eighteen (18) |
| --- | --- | --- | --- |
| CLEANING SYSTEM DEPLOYED: | BLABO ATC / NME Zero-Man Entry System (Modules M1–M4) |  |  |
| TANK TYPES: | 8 Crude Oil Storage Tanks (COTs) & 10 Process Tanks (PTs) | ROOF TYPES: | 9 Floating Roof & 9 Fixed Roof |
| TOTAL TANK VOLUME (M3): | 793,194.79 M3 | 80% CAPACITY (Bbls): | 3,991,357 Bbls |
| EST. SLUDGE VOLUME @ 1.0 M DEPTH: | 40,247.0 M3 | EST. SLUDGE (Bbls @ 6.29/M3): | 253,153.5 Bbls |
| EST. PROJECT DURATION: | 640 Days (1.83 Years) | ACTUAL DURATION ACHIEVED: |  |
| TOTAL SLUDGE ACTUALLY RECOVERED (M3): |  | TOTAL OIL RETURNED TO RAEC (Bbls): |  |

Note: Sludge volumes are the SWDA planning estimates derived from Table 1 of the HSEP at an assumed 1.0 Metre sludge depth per Tank, and are not corroborated by RENAISSANCE pending receipt of Tank as-built drawings. Actual recovered volumes are to be inserted by the SWDA Project Manager and verified by the RENAISSANCE Site Representative at close-out.

## 3.2   Summary of Tanks Cleaned – Per Site Completion Record

| FACILITY LOCATION | TANKS IN SOW | RENAISSANCE TANK NOS. | TANKS COMPLETED & ACCEPTED |
| --- | --- | --- | --- |
| Bonny Tank Farm – 10 KMs South of PHC | 8 | Tank 9, Tank 11, Tank T-1201-A, Tank T-1201-B, Tank 13, Tank 21, Tank 22, Tank T-1401-A |  |
| Forcados Tank Farm & Depot – 39 KMs West of Warri | 8 | Tank 206, Tank 209, Tank 620, Tank 901, Tank 203, Tank 102, Tank 601, Tank 610 |  |
| Gbaran-Ubie Central Field – Central Bayelsa (OML-28) | 1 | GCPF Tank |  |
| Soku Gas Plant – 40 KMs West of PHC | 1 | SGP Tank |  |
| TOTAL | 18 | 8 Crude Oil Storage Tanks & 10 Process Tanks – Total Volume 793,194.79 M3 |  |

# 4.0   SWDA Project Team Subject to Evaluation

The following named SWDA personnel, drawn from Table 4 and Figure 1 of the SWDA HSEP, constitute the Key Project Personnel whose competency, conduct and delivery are assessed under Section 7.4 of this Report. RENAISSANCE is invited to comment on any individual by name in the narrative feedback at Section 8.0.

| S/NO. | PERSONNEL NAME | SWDA TITLE / DISCIPLINE | LOCATION | YRS EXP. | N / F | CV | RATING (1–5) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Engr. Ned Jessup, P. E. | COO / ED & Project Director | Abuja, Nigeria | 44+ | F | YES |  |
| 2 | Engr. Wayne Bayman | Tank Clean Systems Director | Dublin, Ireland | 26+ | F | YES |  |
| 3 | Engr. Joel Lloyd | Tank Clean Systems Operator 1 | Wrexham, England | 21+ | F | YES |  |
| 4 | Engr. Duane Jones | Tank Clean Systems Operator 2 | Wrexham, England | 20+ | F | YES |  |
| 5 | Engr. Rori Wekpe, P. E. | Civil / Structural / Env. Engineer | Abuja, Nigeria | 42+ | N | YES |  |
| 6 | Sonia Somuvie | Admin. & Regulatory Compliance Mgr. | Abuja, Nigeria | 7+ | N | YES |  |
| 7 | Miracle Maduforo | Project Manager – Field Supervisor | PHC, Rivers State | 11+ | N | YES |  |
| 8 | Martins Ndifon | Materials Manager – Field Supervisor | PHC, Rivers State | 8+ | N | YES |  |
| 9 | Joseph Krobiri | Lead Field Supervisor | PHC, Rivers State | 14+ | N | YES |  |
| 10 | Moses Ehinor | Lead Entrant Supervisor | Warri, Delta State | 14+ | N | YES |  |
| 11 | Maxwell Wonuigwe | On-Site HSE Officer | Lagos, Lagos State | 11+ | N | YES |  |
| 12 | Jeff Ofolomah | Tank Cleaning Entrant 1 | PHC, Rivers State | 7+ | N | YES |  |
| 13 | Danny Obi | Tank Cleaning Entrant 2 | PHC, Rivers State | 12+ | N | YES |  |
| 14 | John James | Tank Cleaning Entrant 3 | PHC, Rivers State | 10+ | N | YES |  |
| 15 | Botimi Matthew – Level 3 | Rescue Access Team – RAT 1 | PHC, Rivers State | 8+ | N | YES |  |
| 16 | Onuoha Uma Onuoha – Level 3 | Rescue Access Team – RAT 2 | PHC, Rivers State | 17+ | N | YES |  |
| 17 | Jefferson Oki Prince – Level 2 | Rescue Access Team – RAT 3 | PHC, Rivers State | 7+ | N | YES |  |
| 18 | Engr. Enite Wekpe | Waste Water Treatment Prof. 1 | Lagos, Lagos State | 34+ | N | YES |  |
| 19 | Engr. Ajayi Oluwole | Lab QA / QC Manager – Soil Remed. 1 | PHC, Rivers State | 29+ | N | YES |  |
| 20 | Prof. Raphael Oyanyan | Snr. Hydrogeologist – GW Remed. 2 | Yenagoa, Bayelsa | 23+ | N | YES |  |
| 21 | Ernest Okorie | Equip. Transport & Maintenance Mgr. | PHC, Rivers State | 25+ | N | YES |  |
| 22 | Joseph Obari | Community Liaison Officer (CLO) | PHC, Rivers State | 28+ | N | YES |  |
| 23 | Jerry Monnitey | LTDU Operator – Soil Remed. Prof. 2 | PHC, Rivers State | 25+ | N | YES |  |
| 24 | Hannah Adewuyi | On-Site Field Nurse & 1st Aid Resp. | Lagos, Lagos State | 7+ | N | YES |  |
| 25–30 | Various – Upon Award | On-Site Community Workers (6/Site) | PHC & Warri | 5+ | N | Pending |  |

N = Nigerian  |  F = Foreigner  |  CV = Curriculum Vitae provided for RENAISSANCE Pre-Mobilisation approval.

# 5.0   Project HSE & Performance Data

## 5.1   SWDA Historical HSE Performance Statistics & KPIs (2023–2025)

The following is the SWDA corporate HSE performance record presented at Attachment 4 of the SWDA HSEP, provided as the baseline against which Project performance is compared.

| HSE PERFORMANCE STATISTICS PARAMETER | YR 2023 | YR 2024 | YR 2025 | HSE KPIs / YR |
| --- | --- | --- | --- | --- |
| Total Man-Hours Worked (MHW) | 13,104 | 15,216 | 16,475 | N/A |
| Number of Fatal Injuries (FI) | 0 | 0 | 0 | 0 |
| Total Lost Time Injury Cases (LTI) | 0 | 0 | 1 | 0 |
| Total Medical Treatment Cases (MTC) | 0 | 2 | 1 | 1 |
| Total Restricted Work-Day Cases (RWDC) | 0 | 0 | 0 | 0 |
| Lost Time Injury Frequency (LTIF) | 0.00 | 0.00 | 0.00 | 0.00 |
| Total Recordable Injury Frequency (TRIF) | 0.00 | 0.00 | 0.00 | 0.00 |
| Total First Aid Cases | 0 | 2 | 1 | < 2 |
| Near Misses / SWA Reported | 1 / 32 | 2 / 31 | 1 / 28 | < 2 / 40 |
| Fire Incidents, Other Emergencies & Env. Impacts | 0 | 0 | 0 | 0 |
| Hazard Observations | 10 | 8 | 6 | < 10 |

## 5.2   Project HSE Performance – Actual Against Target

To be completed by the SWDA On-Site HSE Officer, Mr. Maxwell Wonuigwe, and verified by the RENAISSANCE Site Representative before signature at Section 11.0.

| PROJECT HSE PARAMETER | PROJECT TARGET | ACTUAL ACHIEVED | TARGET MET? (Y/N) |
| --- | --- | --- | --- |
| Total Project Man-Hours Worked (MHW) | N/A |  |  |
| Fatalities | Zero (0) |  |  |
| Lost Time Injuries (LTI) | Zero (0) |  |  |
| Total Recordable Injury Frequency (TRIF) | 0.00 |  |  |
| Medical Treatment Cases (MTC) | Zero (0) |  |  |
| First Aid Cases | < 2 |  |  |
| Confined Space / Man-Entry Incidents | Zero (0) |  |  |
| Fire Incidents & Other Emergencies | Zero (0) |  |  |
| Reportable Environmental Impacts / Spills | Zero (0) |  |  |
| Near Misses / Stop Work Authority Reported | < 2 / 40 |  |  |
| Hazard Observations Raised & Closed | < 10 |  |  |
| Permit to Work (PTW) Violations | Zero (0) |  |  |
| Community-Caused Disruptions or Work Stoppages | Zero (0) |  |  |
| Regulatory Notices or Sanctions (NUPRC / NMDPRA) | Zero (0) |  |  |

# 6.0   Evaluation Methodology, Rating Scale & Weighting

RENAISSANCE shall score each criterion in Sections 7.1 to 7.8 on the five-point scale below. Where a criterion is not applicable to the scope actually performed, it shall be marked "N/A" and excluded from the divisor when the section average is calculated.

| SCORE | RATING | DEFINITION |
| --- | --- | --- |
| 5 | EXCELLENT | Consistently exceeded the contractual and HSE requirement; no corrective action required at any point. |
| 4 | GOOD | Met the requirement in full; any minor observation was corrected promptly and without Client prompting. |
| 3 | SATISFACTORY | Met the requirement; some Client prompting or rework was necessary but with no material impact. |
| 2 | MARGINAL | Partially met the requirement; repeated prompting, rework or a formal non-conformance was necessary. |
| 1 | UNSATISFACTORY | Did not meet the requirement; material impact on safety, schedule, cost, environment or community relations. |

### Section weighting

| SECTION | EVALUATION AREA | WEIGHTING | SECTION AVG. |
| --- | --- | --- | --- |
| A | Health, Safety & Environmental Performance | 25% |  |
| B | Technical & Quality Performance | 20% |  |
| C | Schedule, Mobilisation & Delivery Performance | 15% |  |
| D | Personnel Competency & Conduct | 10% |  |
| E | Equipment, Materials & Consumables | 10% |  |
| F | Waste Management & Oil Recovery | 10% |  |
| G | Communication, Documentation & Reporting | 5% |  |
| H | Community Relations & Regulatory Compliance | 5% |  |
|  | TOTAL WEIGHTING | 100% |  |

# 7.0   Client Satisfaction Evaluation – Scored Sections A–H

## 7.1   Section A – Health, Safety & Environmental Performance  (Weighting 25%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Compliance with all RENAISSANCE HSE operational requirements, guidelines and standards throughout execution. |  |  |
| 2 | Effectiveness of the Project HSE Plan (HSEP), Job Hazard & Safety Analysis (JHSA) and Site-Specific HSE Plan in practice. |  |  |
| 3 | Discipline in obtaining and complying with the RENAISSANCE Permit to Work (PTW) prior to commencement of any task. |  |  |
| 4 | Integrity of the Zero-Man Entry / No-Man Entry principle — avoidance of unnecessary confined space entry. |  |  |
| 5 | Gas testing regime, adherence to safe gas levels and correct response to any unsafe reading. |  |  |
| 6 | Availability, condition and correct use of PPE and HSE equipment by all personnel at all times. |  |  |
| 7 | Readiness and competence of the Rescue Access Team (RAT) and on-site emergency and medevac arrangements. |  |  |
| 8 | Quality of toolbox talks, HSE inductions, drills and daily safety briefings. |  |  |
| 9 | Reporting and close-out of near misses, hazard observations and Stop Work Authority events. |  |  |
| 10 | Housekeeping, site control, barricading and correct display of safety and warning signage. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.2   Section B – Technical & Quality Performance  (Weighting 20%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Performance and reliability of the BLABO ATC / NME Tank Cleaning System (Modules M1–M4) as represented at tender. |  |  |
| 2 | Effectiveness of sludge recovery through the ATC Suction Module (M1) and oil separation within the Separation Module (M2). |  |  |
| 3 | Effectiveness of recirculation and cutter-stock handling through Module M3 and the Single Nozzle Sprayers (SNSs). |  |  |
| 4 | Effectiveness of oil skimming and recovery through the ATC Skimming Module (M4). |  |  |
| 5 | Cleanliness standard of each Tank on completion, and acceptance at first inspection without rework. |  |  |
| 6 | Performance of the Tri-Decanter and high-speed Centrifuge in sand recovery and dewatering. |  |  |
| 7 | Conformance to the SWDA Quality System (ISO 9001 / ISO 14001) and the agreed Inspection & Test Plan. |  |  |
| 8 | Number and severity of non-conformances raised, and the timeliness of their close-out. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.3   Section C – Schedule, Mobilisation & Delivery Performance  (Weighting 15%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Timely submission and quality of all Pre-Mobilisation Work Plans (HSE, HAZID, PIP, QA/QC, WMP, ITP, Security, Community Engagement & Journey Management Plans). |  |  |
| 2 | Readiness and completeness at the mandatory RENAISSANCE Pre-Mobilisation Inspection at the SWDA Kidney Island Warehouse, Port Harcourt. |  |  |
| 3 | Timeliness of land and marine mobilisation of approved personnel, equipment and materials. |  |  |
| 4 | Efficiency of initial Tank Site set-up and pipe connection activities. |  |  |
| 5 | Achievement of the agreed per-Tank cleaning duration against the estimated programme. |  |  |
| 6 | Efficiency of de-mobilisation and transition between Tank Sites without loss of time. |  |  |
| 7 | Overall achievement of the Project programme and contractual milestones. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.4   Section D – Personnel Competency & Conduct  (Weighting 10%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Competence and technical capability of the SWDA Project Director, Engr. Norton Ned Jessup, P. E., and his availability to the Client. |  |  |
| 2 | Competence and on-site leadership of the Tank Clean Systems Director, Engr. Wayne Bayman, and Operators Engr. Joel Lloyd and Engr. Duane Jones. |  |  |
| 3 | Effectiveness of the Project Manager, Mr. Miracle Maduforo, in day-to-day management and Client interface. |  |  |
| 4 | Effectiveness of the On-Site HSE Officer, Mr. Maxwell Wonuigwe, in HSE supervision and reporting. |  |  |
| 5 | Competence of the Lead Field Supervisor, Mr. Joseph Krobiri, and Lead Entrant Supervisor, Mr. Moses Ehinor. |  |  |
| 6 | Competence of the Rescue Access Team — Mr. Botimi Matthew, Mr. Onuoha Uma Onuoha and Mr. Jefferson Oki Prince. |  |  |
| 7 | Adequacy of manning levels actually mobilised against the approved Personnel List, and validity of all certificates and permits. |  |  |
| 8 | General discipline, conduct, punctuality and professionalism of all SWDA and Subcontractor personnel on site. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.5   Section E – Equipment, Materials & Consumables  (Weighting 10%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Condition, certification and fitness-for-purpose of all equipment presented at Pre-Mobilisation Inspection. |  |  |
| 2 | Availability of the seven (7) ATC M1–M4 Module containers and supporting spread when required on site. |  |  |
| 3 | Reliability and up-time of the air compressor, air accumulator and supporting utilities during operations. |  |  |
| 4 | Adequacy and timely replenishment of consumables, HSE materials and waste containment (skips and 1-tonne woven bags). |  |  |
| 5 | Effectiveness of equipment maintenance under Mr. Ernest Okorie, Equipment Transport & Maintenance Manager. |  |  |
| 6 | Materials management, traceability and stock control under Mr. Martins Ndifon, Materials Manager. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.6   Section F – Waste Management & Oil Recovery  (Weighting 10%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Volume and quality of oil recovered and returned to the RENAISSANCE-designated tanks and pipeline. |  |  |
| 2 | Proper collection, containment and transfer of oil-impacted sands to RENAISSANCE-designated areas. |  |  |
| 3 | Treatment and compliant disposal of final rinse water at the RENAISSANCE-designated location. |  |  |
| 4 | Effectiveness of waste segregation, labelling, manifesting and traceability throughout. |  |  |
| 5 | Competence of the Waste Water Treatment and Remediation professionals — Engr. Enite Wekpe, Engr. Ajayi Oluwole, Prof. Raphael Oyanyan and Mr. Jerry Monnitey. |  |  |
| 6 | Absence of secondary contamination, spillage or environmental impact arising from waste handling. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.7   Section G – Communication, Documentation & Reporting  (Weighting 5%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Quality, accuracy and timeliness of daily, weekly and monthly Project reports to RENAISSANCE. |  |  |
| 2 | Responsiveness of SWDA to Client queries, instructions and change requests. |  |  |
| 3 | Quality of HSE records, PTW records, gas readings, waste manifests and photographic evidence maintained. |  |  |
| 4 | Quality and completeness of the Final Project Report provided to RENAISSANCE and NUPRC. |  |  |
| 5 | Effectiveness of interface meetings and escalation to SWDA management when required. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.8   Section H – Community Relations & Regulatory Compliance  (Weighting 5%)

| S/NO. | EVALUATION CRITERION | SCORE (1–5 / N/A) | CLIENT REMARKS |
| --- | --- | --- | --- |
| 1 | Effectiveness of the Community Liaison Officer, Mr. Joseph Obari, in maintaining harmonious host community relations. |  |  |
| 2 | Effectiveness of the SWDA Community Relations & Complaint / Grievance Procedure in preventing and resolving disputes. |  |  |
| 3 | Absence of community-caused disruption, protest or work stoppage at any Tank Site. |  |  |
| 4 | Transparency and fairness of community employment — six (6) Community Workers per site — and of local procurement. |  |  |
| 5 | Compliance with all Nigerian regulatory requirements and the absence of any notice or sanction from NUPRC, NMDPRA, NUIMS or NAPIMS. |  |  |
| 6 | Timeliness of reporting any community disturbance or threat to RENAISSANCE without delay. |  |  |
|  | SECTION AVERAGE SCORE |  |  |

## 7.9   Overall Weighted Satisfaction Score & Rating Band

| SECTION | EVALUATION AREA | AVG. SCORE (a) | WEIGHT (b) | WEIGHTED (a × b) |
| --- | --- | --- | --- | --- |
| A | Health, Safety & Environmental Performance |  | 25% |  |
| B | Technical & Quality Performance |  | 20% |  |
| C | Schedule, Mobilisation & Delivery Performance |  | 15% |  |
| D | Personnel Competency & Conduct |  | 10% |  |
| E | Equipment, Materials & Consumables |  | 10% |  |
| F | Waste Management & Oil Recovery |  | 10% |  |
| G | Communication, Documentation & Reporting |  | 5% |  |
| H | Community Relations & Regulatory Compliance |  | 5% |  |
|  | OVERALL WEIGHTED CLIENT SATISFACTION SCORE (out of 5.00) |  | 100% |  |

| WEIGHTED SCORE BAND | OVERALL RATING | CONSEQUENCE / REQUIRED ACTION | TICK |
| --- | --- | --- | --- |
| 4.50 – 5.00 | EXCELLENT | No action required. Performance commended and recorded for future tender reference. | ☐ |
| 3.50 – 4.49 | GOOD | No formal action required. Observations logged in Register CSR-R4 for continual improvement. | ☐ |
| 2.50 – 3.49 | SATISFACTORY | Improvement plan required at Section 10.0, tracked to close-out by the QA / QC Manager. | ☐ |
| 1.50 – 2.49 | MARGINAL | Formal corrective action plan required, endorsed by the SWDA Project Director and reviewed with RENAISSANCE. | ☐ |
| 1.00 – 1.49 | UNSATISFACTORY | Escalation to the SWDA Group CEO / MD. Root cause review and Management Review of the HSE-MS required. | ☐ |

# 8.0   Client Narrative Feedback

RENAISSANCE is invited to comment freely below. Comments may name individual SWDA personnel, whether by way of commendation or of concern.

8.1 WHAT DID SWDA DO PARTICULARLY WELL ON THIS PROJECT?

8.2 WHERE DID SWDA PERFORMANCE FALL SHORT OF RENAISSANCE EXPECTATIONS?

8.3 COMMENDATION OR CONCERN REGARDING NAMED SWDA PERSONNEL:

8.4 WOULD RENAISSANCE ENGAGE SWDA AGAIN? PLEASE STATE THE REASON.

| WOULD RENAISSANCE ENGAGE SWDA FOR FUTURE TANK CLEANING WORK? | YES ☐ YES, WITH RESERVATIONS ☐ NO ☐ |
| --- | --- |
| IS SWDA RECOMMENDED FOR PRE-QUALIFICATION ON FUTURE RENAISSANCE TENDERS? | YES ☐ NO ☐ |

8.5 ANY OTHER COMMENTS OR RECOMMENDATIONS:

# 9.0   Non-Conformances, Complaints & Lessons Learned

Under Section 4.6 of the SWDA HSEP, any complaints and follow-up actions, and any situations of non-compliance with HSE policy together with the improvement actions taken, shall be maintained as HSE Records in an auditable form. The registers at the end of this Report discharge that requirement for the Client-facing side of the Project.

### Summary position at close-out

| S/NO. | PARAMETER | NUMBER RAISED | NUMBER CLOSED |
| --- | --- | --- | --- |
| 1 | Client complaints / grievances registered (Register CSR-R1) |  |  |
| 2 | Formal Non-Conformance Reports raised (Register CSR-R2) |  |  |
| 3 | Tanks requiring rework before Client acceptance (Register CSR-R3) |  |  |
| 4 | Community complaints / grievances registered (Register CRG-R1) |  |  |
| 5 | Regulatory notices or observations (NUPRC / NMDPRA / NUIMS / NAPIMS) |  |  |
| 6 | Lessons learned recorded for continual improvement (Register CSR-R4) |  |  |

### Complaint & grievance handling standard

- Every Client complaint or grievance shall be entered in Register CSR-R1 on the working day it is received, whether raised verbally at site or formally in writing.

- The SWDA Lab QA / QC Manager, Engr. Ajayi Oluwole, is the custodian of Registers CSR-R1, CSR-R2 and CSR-R4, and acts independently of the operating departments with the authority and freedom of initiative to propose and start any corrective action deemed necessary.

- Any complaint touching HSE shall additionally be investigated by the On-Site HSE Officer, Mr. Maxwell Wonuigwe, and recorded as an HSE Record.

- Any complaint arising from a host community shall be handled under the SWDA Community Relations & Complaint / Grievance Procedure and logged in Register CRG-R1, with a cross-reference entered in CSR-R1.

- No Tank shall be signed off as accepted while a related complaint or non-conformance remains open, unless RENAISSANCE expressly agrees a documented carry-forward.

- The Project Director, Engr. Norton Ned Jessup, P. E., shall notify RENAISSANCE without delay of any matter with a material impact on safety, schedule, cost, environment or community relations.

# 10.0   Corrective Action & Continual Improvement Plan

Where the overall weighted score falls below 3.50, or where any individual criterion is scored 1 or 2, SWDA shall complete the plan below. The plan is owned by the QA / QC Manager, approved by the Project Director and reported into the annual HSE-MS Management Review chaired by the Group CEO / Managing Director.

| S/NO. | CRITERION SCORED BELOW STANDARD | ROOT CAUSE | CORRECTIVE / PREVENTIVE ACTION | RESPONSIBLE | TARGET DATE |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |
| 6 |  |  |  |  |  |

CONTINUAL IMPROVEMENT UNDERTAKING SWDA workers are committed to the continuous improvement of quality and are encouraged to be actively involved in defect prevention and in the early detection and elimination of non-conformances. Every finding recorded in this Report is entered in Register CSR-R4, tracked to close-out, and carried into the SWDA HSE-MS System Review, where the HSE concerns of employees, contractors and external stakeholders are formally addressed and remedial actions documented and monitored until conclusion.

# 11.0   Certification, Acceptance & Signatures

By signing below, the parties confirm that the scores, data and comments recorded in this Report are a true and complete record of SWDA’s performance for the evaluation period stated on the cover.

COMPLETED & CERTIFIED BY SWDA

| ROLE | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| Originated – Lab QA / QC Manager | Engr. Ajayi Oluwole |  |  |
| HSE Data Verified – On-Site HSE Officer | Mr. Maxwell Wonuigwe |  |  |
| Project Data Verified – Project Manager | Mr. Miracle Maduforo |  |  |
| Community Data Verified – CLO | Mr. Joseph Obari |  |  |
| Regulatory Compliance Confirmed | Ms. Sonia Somuvie |  |  |
| Checked & Approved – COO / ED & Project Director | Engr. Norton Ned Jessup, P. E. |  |  |
| Endorsed – Group CEO / Managing Director | Mr. Gliffeth Wonuigwe |  |  |

EVALUATED & ACCEPTED BY RENAISSANCE AFRICA ENERGY COMPANY (RAEC)

| ROLE | NAME | SIGNATURE | DATE |
| --- | --- | --- | --- |
| RENAISSANCE Site Representative |  |  |  |
| RENAISSANCE Facility / Operations Representative |  |  |  |
| RENAISSANCE HSE Representative |  |  |  |
| RENAISSANCE Contract Holder |  |  |  |

### SWDA Emergency Response & Escalation Contacts

| NAME | DESIGNATION | GSM NO. |
| --- | --- | --- |
| Mr. Gliffeth Wonuigwe | Group CEO / Managing Director | 07033330673 |
| Engr. Ned Jessup, P. E. | COO / ED – Operations / Projects | 08021077515 |
| Mr. Miracle Maduforo | Senior Project Manager | 09084374762 |

# 12.0   Managing Director’s Statement of Endorsement

It is the policy of South West Design Africa Limited to provide our Clients with products and services which conform to all specified requirements, in a timely and cost-effective manner. For us, quality includes every aspect and feature of a service having the purpose of satisfying Client requirements and expectations — and the only reliable judge of whether we have achieved that is the Client. I therefore endorse this SWDA Client Satisfaction Report for Post-Project Evaluation, together with its Complaint / Grievance Register, and I direct that it be completed honestly and in full at the close of every Tank, every Site and the Project as a whole on the RENAISSANCE ATC / NME 18-Tank Cleaning Project at Bonny, Forcados, Gbaran-Ubie and Soku. Our Quality System is established on ISO 9001 and ISO 14001. All our personnel carry the responsibility, the authority and the organisational freedom to identify and evaluate quality concerns and to initiate solutions. Our QA / QC function acts independently of the operating departments, and has my full support to propose and start any corrective action it deems necessary. A low score is of more value to this Company than a high one that is not earned. Where RENAISSANCE tells us we have fallen short, that finding shall be recorded without amendment, investigated to root cause, corrected, and carried into our Management Review. Every complaint shall be registered, answered and closed out. Strict adherence to this Report and its Registers is required of us all. Mr. Gliffeth Wonuigwe Group Chief Executive Officer / Managing Director South West Design Africa Limited (SWDA) Date: 5th August, 2026

| REGISTER CSR-R1 | CLIENT COMPLAINT / GRIEVANCE REGISTER |
| --- | --- |

Master log of every complaint or grievance raised by RENAISSANCE against SWDA on Contract No. CW-68582. Custodian: Engr. Ajayi Oluwole, SWDA Lab QA / QC Manager. Retained as an HSE Record under Section 4.6 of the SWDA HSEP. Reference format: CSR/[SITE]/[YY]/[NNN].

| S/NO. | COMPLAINT REF. NO. | DATE RECEIVED | RAISED BY (RAEC REP.) | TANK / SITE | NATURE OF COMPLAINT / GRIEVANCE | SEVERITY (1/2/3) | SWDA ACTION OWNER | AGREED CORRECTIVE ACTION | TARGET DATE | STATUS / CLOSE-OUT DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |  |

Status codes:  OPEN  |  UNDER INVESTIGATION  |  ACTION PROPOSED  |  ESCALATED TO PROJECT DIRECTOR  |  CLOSED  |  CLOSED – NOT ACCEPTED BY CLIENT

| REGISTER CSR-R2 | NON-CONFORMANCE & CORRECTIVE ACTION REGISTER |
| --- | --- |

Log of every formal Non-Conformance Report (NCR) raised on the Project, whether identified by RENAISSANCE, by SWDA QA / QC or during audit. Custodian: Engr. Ajayi Oluwole, SWDA Lab QA / QC Manager, who acts independently of the operating departments.

| S/NO. | NCR REF. NO. | DATE RAISED | RAISED BY | TANK / SITE | DESCRIPTION OF NON-CONFORMANCE | ROOT CAUSE | CORRECTIVE / PREVENTIVE ACTION | RESPONSIBLE | VERIFIED BY | CLOSE-OUT DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |  |

| REGISTER CSR-R3 | PER-TANK COMPLETION & CLIENT ACCEPTANCE REGISTER |
| --- | --- |

Completion and acceptance record for each of the eighteen (18) Tanks in the Scope of Work. Completed by the SWDA Project Manager, Mr. Miracle Maduforo, and signed by the RENAISSANCE Site Representative on acceptance of each Tank.

| S/N | RENAISSANCE TANK NO. | LOCATION | TANK TYPE | ROOF TYPE | EST. CLEAN (DAYS) | ACTUAL START | ACTUAL FINISH | SLUDGE RECOVERED (M3) | OIL RETURNED (Bbls) | ACCEPTED (Y/N) & DATE |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Tank 9 | Bonny Tank Farm | Crude Oil Storage | Floating Roof | 30 |  |  |  |  |  |
| 2 | Tank 11 | Bonny Tank Farm | Crude Oil Storage | Floating Roof | 50 |  |  |  |  |  |
| 3 | Tank T-1201-A | Bonny | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 4 | Tank T-1201-B | Bonny | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 5 | Tank 13 | Bonny | Crude Oil Storage | Floating Roof | 50 |  |  |  |  |  |
| 6 | Tank 21 | Bonny | Crude Oil Storage | Floating Roof | 60 |  |  |  |  |  |
| 7 | Tank 22 | Bonny | Crude Oil Storage | Floating Roof | 60 |  |  |  |  |  |
| 8 | Tank T-1401-A | Bonny | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 9 | Tank 206 | Forcados Tank Farm | Crude Oil Storage | Floating Roof | 60 |  |  |  |  |  |
| 10 | Tank 209 | Forcados Tank Depot | Crude Oil Storage | Floating Roof | 60 |  |  |  |  |  |
| 11 | Tank 620 | Forcados Tank Depot | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 12 | Tank 901 | Forcados Tank Depot | Processing Tank | Fixed Roof | 15 |  |  |  |  |  |
| 13 | Tank 203 | Forcados Tank Depot | Crude Oil Storage | Floating Roof | 60 |  |  |  |  |  |
| 14 | Tank 102 | Forcados Tank Depot | Processing Tank | Floating Roof | 30 |  |  |  |  |  |
| 15 | Tank 601 | Forcados Tank Depot | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 16 | Tank 610 | Forcados Tank Depot | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| 17 | GCPF Tank | Gbaran-Ubie (OML-28) | Processing Tank | Fixed Roof | 25 |  |  |  |  |  |
| 18 | SGP Tank | Soku Gas Plant | Processing Tank | Fixed Roof | 20 |  |  |  |  |  |
| TOT | 18 TANKS | 4 Locations | 8 COT / 10 PT | 9 Float / 9 Fixed | 640 |  |  |  |  |  |

| REGISTER CSR-R4 | LESSONS LEARNED & CONTINUAL IMPROVEMENT REGISTER |
| --- | --- |

Record of every lesson learned arising from this Project, whether from a Client complaint, a non-conformance, an audit finding or a commendation. Fed into the annual HSE-MS System Review chaired by the Group CEO / Managing Director, Mr. Gliffeth Wonuigwe.

| S/NO. | DATE | TANK / SITE | SOURCE (COMPLAINT / NCR / AUDIT / COMMENDATION) | LESSON LEARNED | IMPROVEMENT ACTION TO BE EMBEDDED | DOCUMENT / PROCEDURE UPDATED | RESPONSIBLE | CLOSED OUT (DATE) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |

END OF DOCUMENT SWDA Client Satisfaction Report for Post-Project Evaluation, with Complaint / Grievance Register – Document Control No. RENAISSANCE-CW-68582 / SWDA-2026-RAEC-001-08 – Rev. 01, 5th August 2026 – Endorsed by Mr. Gliffeth Wonuigwe, Group CEO / Managing Director, South West Design Africa Limited.