SOUTH WEST DESIGN AFRICA LIMITED (SWDA)

Client / Facility: CHEVRON — AGBAMI FPSO

MINUTES OF HSE MEETING (MoM)

Agbami FPSO — with List of Site Attendees (Crew)

| FIELD | DETAIL |
| --- | --- |
| Meeting Reference No. | SWDA-HSE-MOM-AGB-2026-01 |
| Meeting Type | HSE Meeting — Agbami FPSO Site Crew |
| Date | 21 July 2026 |
| Time | 09:00 – 10:15 hrs |
| Venue | Agbami FPSO — Site Muster/Briefing Area |
| Chairperson | Maxwell Wonuigwe — On-Site HSE Officer |
| Minutes Taken By | Hannah Adewuyi — On-Site Nurse |

PREPARED BY: Hannah Adewuyi — On-Site Nurse, Agbami FPSO

REVIEWED BY: Sonia Somuvie — Regulatory Compliance Manager, SWDA

ENDORSED BY: Chief Executive Officer / Managing Director, South West Design Africa Limited

# List of Site Attendees (Crew)

| S/N | NAME | ROLE / DESIGNATION | STATUS |
| --- | --- | --- | --- |
| 1 | Maxwell Wonuigwe | On-Site HSE Officer (Chair) | Present |
| 2 | Moses Ehinor | Lead Entrant Supervisor | Present |
| 3 | Joseph Krobiri | Lead Field Supervisor | Present |
| 4 | Jeff Ofolomah | Tank Cleaning Entrant 1 | Present |
| 5 | Danny Obi | Tank Cleaning Entrant 2 | Present |
| 6 | John James | Tank Cleaning Entrant 3 | Present |
| 7 | Botimi Matthew | Rescue Access Team — RAT 1 (Level 3) | Present |
| 8 | Onuoha Uma Onuoha | Rescue Access Team — RAT 2 (Level 3) | Present |
| 9 | Jefferson Oki Prince | Rescue Access Team — RAT 3 (Level 2) | Present |
| 10 | Hannah Adewuyi | On-Site Nurse (Minutes) | Present |

# Agenda

- Review of previous meeting actions

- HSE performance snapshot — Agbami crew

- Briefing on Lessons Learned Report SWDA-HSE-LL-2026-003 (Onyekachukwu Obuseh incident, 14 July 2026)

- Status of corrective actions: night-shift lighting installation; fatigue self-check in pre-entry JSA

- PTW, LOTO & gas-testing equipment status

- Any other business (AOB)

# Minutes of Discussion

1. Previous Actions: No outstanding actions from the prior meeting were carried forward; this is the first documented HSE Meeting held for the Agbami crew under the current reporting format.

2. HSE Performance Snapshot: The On-Site HSE Officer confirmed no incidents or near-misses had occurred at Agbami since the 14 July 2026 event. Gas-testing and PTW compliance remained satisfactory for the period.

3. Lessons Learned Briefing: The Chair briefed the crew on Lessons Learned Report SWDA-HSE-LL-2026-003, covering the root cause (fatigue following an extended night-shift tank entry rotation), the contributing factors (no mandatory fatigue check-in; inadequate night-shift lighting at the entry/exit point), and the corrective actions arising. This briefing satisfies the corrective action requiring toolbox-talk cascade within 7 days of report issue.

4. Corrective Actions Status: Installation of supplementary night-shift lighting at tank entry/exit points was reported as in progress. The fatigue self-check has been added to the pre-entry JSA sign-off and is now in effect for all entries.

5. PTW, LOTO & Equipment Status: The Lead Entrant Supervisor confirmed all gas-testing equipment was within current calibration, and no LOTO or PTW non-conformances were identified for the period.

6. AOB: The Rescue Access Team requested confirmation that rescue equipment servicing remained on schedule; the On-Site HSE Officer confirmed this would be verified with the Equipment Maintenance Manager.

# Action Items

| # | ACTION ITEM | OWNER | DUE DATE | STATUS |
| --- | --- | --- | --- | --- |
| 1 | Complete installation of supplementary night-shift lighting at tank entry/exit points | Maxwell Wonuigwe | 31 Jul 2026 | Open |
| 2 | Confirm rescue equipment servicing schedule with Equipment Maintenance Manager | Maxwell Wonuigwe | 31 Jul 2026 | Open |
| 3 | Report LFI briefing completion to Regulatory Compliance Manager for cascade verification | Hannah Adewuyi | 24 Jul 2026 | Open |

Date of Next Meeting: August 2026 HSE Meeting — date to be confirmed.

# Managing Director's Endorsement

This Minutes of HSE Meeting for the Agbami FPSO crew, dated 21 July 2026, is endorsed as an accurate record of proceedings.

SIGNED: ______________________________          DATE: ______________

Chief Executive Officer / Managing Director

South West Design Africa Limited (SWDA)